## Slide 1: Biotics 5 First production release Thursday, july 11, 2013 2:30 – 4:00 PM EST

## Slide 2: Agenda
New Release – Biotics 5.0
    Release Notes
    Demo
Development & Milestone Release Plan
Providing Feedback
Upcoming Schedule
What’s Next
Discussion/Questions
Notes: Biotics 4
Living with Aging system
Compatibility issues in new environments (Windows, Oracle)
Other common problems (DM comments)
Phasing out Biotics 4 – Support will continue through FY13 and be phased out in FY14 (discuss with Lori)
    Four stages;
        Market introduction / General Availability (2003- 2004)
        Growth/Extended (2004 – 2010)
        Maturity (2010 – 2013)
            No new versions or patches
            Standard support provided (helpdesk and email)
            Continued expansion of online information and Knowledgebase
          With release of Biotics 5 in 2013 we will enter the last 12 month of this stage
            Limited support provided (helpdesk and email)
            New environments not certified
            Few updates to online information (i.e., Knowledgebase)
        Saturation and decline/Retired (2014) – final phase of Biotics 4
            Standard helpdesk and email support ends
            Access to very limited support through Biotics 4 online help archives

## Slide 3: Release Notes & Testing
Release Notes
Test Plan - no test plan as no new functionality introduced
Testing
  Clear your cache!
Notes: Biotics 4
Living with Aging system
Compatibility issues in new environments (Windows, Oracle)
Other common problems (DM comments)
Phasing out Biotics 4 – Support will continue through FY13 and be phased out in FY14 (discuss with Lori)
    Four stages;
        Market introduction / General Availability (2003- 2004)
        Growth/Extended (2004 – 2010)
        Maturity (2010 – 2013)
            No new versions or patches
            Standard support provided (helpdesk and email)
            Continued expansion of online information and Knowledgebase
          With release of Biotics 5 in 2013 we will enter the last 12 month of this stage
            Limited support provided (helpdesk and email)
            New environments not certified
            Few updates to online information (i.e., Knowledgebase)
        Saturation and decline/Retired (2014) – final phase of Biotics 4
            Standard helpdesk and email support ends
            Access to very limited support through Biotics 4 online help archives

## Slide 4: Biotics 5.0 Demo

## Slide 5: Development & Milestone Release Plan
Milestone | Functionality
Upcoming Release Priorities | Bulk import Source Features Bulk deletion initiated from map viewer Save and open working lists in map viewer Add support for other basemaps and OGC/WMS map services Improve ability to use http-based map services Configure Spatial Attributes Recalculate spatial attributes for selected features One-way data exchange - receive updates made to central records Bug fixes
Additional Proposed Features | Configure Extensible Data Save and apply saved filters Save/restore custom map configurations Configure Zoom-By layers Refine Searches Configure Domain Values Add Search by Spatial Attribute to record search windows

## Slide 6: Early Rollout Priorities
Software enhancements: Emphasis during early months of production rollout will be on functionality pertaining to performance and critical workflow issues
Next Biotics 5 release is scheduled for week of September 9th.
Hosting infrastructure: System expansion and fine tuning In support of SLA
Notes: Biotics 4
Living with Aging system
Compatibility issues in new environments (Windows, Oracle)
Other common problems (DM comments)
Phasing out Biotics 4 – Support will continue through FY13 and be phased out in FY14 (discuss with Lori)
    Four stages;
        Market introduction / General Availability (2003- 2004)
        Growth/Extended (2004 – 2010)
        Maturity (2010 – 2013)
            No new versions or patches
            Standard support provided (helpdesk and email)
            Continued expansion of online information and Knowledgebase
          With release of Biotics 5 in 2013 we will enter the last 12 month of this stage
            Limited support provided (helpdesk and email)
            New environments not certified
            Few updates to online information (i.e., Knowledgebase)
        Saturation and decline/Retired (2014) – final phase of Biotics 4
            Standard helpdesk and email support ends
            Access to very limited support through Biotics 4 online help archives

## Slide 7
SLA (draft)

## Slide 8: Custom Projection Dilemma
Spatial Calculations not feasible with Custom Projections in 10.1
According to Esri, fixed in 10.2 (expected in “a couple of weeks”)
Affects pilots: Virginia, Wyoming
Notes: Biotics 4
Living with Aging system
Compatibility issues in new environments (Windows, Oracle)
Other common problems (DM comments)
Phasing out Biotics 4 – Support will continue through FY13 and be phased out in FY14 (discuss with Lori)
    Four stages;
        Market introduction / General Availability (2003- 2004)
        Growth/Extended (2004 – 2010)
        Maturity (2010 – 2013)
            No new versions or patches
            Standard support provided (helpdesk and email)
            Continued expansion of online information and Knowledgebase
          With release of Biotics 5 in 2013 we will enter the last 12 month of this stage
            Limited support provided (helpdesk and email)
            New environments not certified
            Few updates to online information (i.e., Knowledgebase)
        Saturation and decline/Retired (2014) – final phase of Biotics 4
            Standard helpdesk and email support ends
            Access to very limited support through Biotics 4 online help archives

## Slide 9: Providing Feedback

## Slide 10: What you have reported
Resolved
BX-482: Don't page search results; show all results in a single scrollable table
BX-733: Add time stamp to error messages
BX-779: Change hover text to "Remove Selected Sub-EO"
BX-849: Support multiple users in Biotics 5 simultaneously with adequate performance
BX-873: Link Locational Uncertainty Type choices to help topics in Create Source Feature dialog
BX-874: Re-order domain list for Locational Uncertainty Distance
BX-892: Include Other Roles field in Element References grid
BX-924: Ignore Filter option in Export to Shapefile no longer being presented
BX-931: Spatial coordinates not being calculated properly in BC pilot
BX-934: Typo in Source Features to Include in Reevaluated EO dialog
BX-938: query works in B4 but not B5
BX-943: Large exported files can fill all available disk space
BX-945: Zoom & Preview and Next buttons don't work when creating SF from Coordinates
BX-964: Administer Map Library does not allow valid map services to be added

## Slide 11: What you have reported
Issues Submitted since the last meeting - Open
BX-935: SF marked as Independent in Reevaluation process
BX-936: Error received when reevaluating EO
BX-939: State/Province list should be limited by Nation selected in MA and Site records
BX-958: Error during simultaneous EO Creation
BX-959: Map Resources button is visible but doesn't work until map viewer has fully loaded
BX-960: Only display Remove/Keep option if more than one LUC present during Separation Distance Analysis.
BX-963: Arrange column lists in Query Builder according to column ID within table
BX-966: False "conflict" error when editing an EO maintenance page

## Slide 12: Upcoming Schedule
Biotics 5: First Production Release
  Thursday, July 25th
  2:00 – 3:30 PM Eastern
Preparation for Biotics 5 Conversion
  for second quarter conversions
You and the SLA
  September (date to be announces)

## Slide 13: What’s Next
Maintain regular calls through Q1
  Smaller groups (actively converting)
  Shorter, more focused on operational issues and areas where we need specific input
  Share rollout experience
Larger group following new releases

## Slide 14: Discussion/Questions